Department of Electrical and Computer Engineering

Student’s Name:	Calum McConnell
Reporting Week:	Week 4

Tasks outlined in the previous Weekly Progress Report (Provide detailed information on the tasks to be completed this week).
- Set up a basic install of Home Assistant on the hub
- Submit Smart Speaker for ordering
- Work with Priscilla to connect home assistant to device
Progress made during the reporting week (Provide detailed information on the progress made during the reporting week. Limit your write-up to no more than two page)
Set up a basic install of Home Assistant on the hub
This task was completed, mostly. Home Assistant is rather particular in its requirements, which resulted in de-configuring and re-configuring some elements set up previously. Further, as we are technically using a development distribution right now (intentionally selected to maximize support lifetime, since the release will occur right as the project is finishing), support for some of the key components of home assistant is lacking. Specifically, I had to install the Debian verison of Docker, as Docker doesn't yet officially support Trixie. This ran me into a bug with said version, which I poked the maintainers to get them fixing. That fix was uploaded recently, starting a 5 day timer until we get it without any further action; alternatively, I can put in an override for our machine to get it sooner, though that will take some effort. It may be that we don't need the component which is broken by the bug; time and testing is required to be sure.
Submit Smart Speaker for ordering
This step was completed; a lovely blue PCB is now on order.
Work with Priscilla to connect home assistant to device
We haven't confirmed that home assistant will directly communicate with a device yet; however, with the home assitant installation mostly working right now, that confirmation will likley come tomorrow.
Does your current progress align with the project schedule according to the SMART Goals?
Yes; we are making good progress on a working hub

Tasks to be completed next week (Outline the tasks to be completed in the upcoming week).
-	One way or another, fixing Home Assistant Supervisor and confirming that a basic device works
- Setup the hub in its future home
- Documentation on the configuration of the linux system, and setting it up to be transferred to the lab.