Department of Electrical and Computer Engineering

Student’s Name:	Calum McConnell
Reporting Week:	Week 7

Tasks outlined in the previous Weekly Progress Report (Provide detailed information on the tasks to be completed this week).
Documentation on the configuration of the linux system, and setting it up to be transferred to the lab.
Ensure future users will be able to debug and work with the system
- Connection of additional devices
  Smart lights, smart door openers, etc
- Smart Speaker assembly complete, research into audio relay over wifi.
  Finish assembling the speaker, research techniques to relay audio
Progress made during the reporting week (Provide detailed information on the progress made during the reporting week. Limit your write-up to no more than two page)
Documentation on the configuration of the linux system, and setting it up to be transferred to the lab.
Work on this was not completed, and procrastinated to be done at a future date
Connect smart light consistently / Connect smart door opener
The smart light appeared to work, though calling it "consistent" might still be generous at this point, given the debugging process. The smart door opener has not yet been ready to test.
Smart Speaker assembly complete, research into audio relay over wifi.
The assembly has been improved to be more robust, however, more work will be done to add the remaining expensive components. The fixed power jack was tested successfully with the speakers, amplifier, and a signal generator.
Significant research was done into how the audio signal will be sent from the hub to the device; it turns out there is an extension for home assisant that will support this readily. Further, should that fail to work as desired, there are alternative systems for linux that allow network audio streams to be treated as microphones.
Support SMD work
This was a more substancial success; the SMD was successfully connected to the hub, and able to get a complete listing of the different states. This required connected the SMD to the HUB network, generating a token on the home assistent page and transferring it successfully to the SMD code, and sending the HTTP request to the correct URL with the headers formatted correctly. Once this was complete, the full list of states that could be toggled (the desired end result of the API endpoint selected for testing) was displayed on the app.
Further, support was provided for the kick button/bluetooth connection, successfully identifying some issues. While other comittments pulled me away before I could ensure the bluetooth connection would be successful, and the team ultimately was unable to complete the bluetooth system, I have identified an alternative and likely more robust network archetecture going forward. Using HTTP GET requests from the hub to poll the pico will be straightforward, and allow work to be combined with the REST API accessing code needed for the connection to home assistant. If it is decided that we should connect the SMD to an external netwrok, the SMD code should be fairly easily modified to access the state information on Home Assistnat instead, allowing for the relay behavior that paddy was interested in.
1. Does your current progress align with the project schedule according to the SMART Goals?
  Hub progress is in line with the expected deliverables, as is smart speaker progress; while SMD is behind, it is likely to be able to catch up soon
2. Tasks to be completed next week (Outline the tasks to be completed in the upcoming week).
- Documentation on the configuration of the linux system, and setting it up to be transferred to the lab.
- Connection of additional devices (please, teammates, help me on this)
- Smart speaker test audio waveform playing.