Department of Electrical and Computer Engineering

Student’s Name:	Calum McConnell
Reporting Week:	Week 2

Tasks outlined in the previous Weekly Progress Report (Provide detailed information on the tasks to be completed this week).
- Set up a basic install of Home Assistant on the hub
- Update the smart speaker schematic with bench test lessons, and complete PCB design
- Work with Chris to get smart light matter support online
Progress made during the reporting week (Provide detailed information on the progress made during the reporting week. Limit your write-up to no more than two page)
Set up a basic install of Home Assistant on the hub
This task was not completed; the higher urgency of a completed PCB design took precidence. However, prior research into the installation of home assistant implies it will be a straightforward process, likely only requiring an hour or two; it's setup will be combined with other tasks more directly related to longer-term goals.
Update the smart speaker schematic with bench test lessons, and complete PCB design
This task was completed, and to a high degree of confidence and quality. The schematic was updated with a trim potentiometer, to allow for precise selection of the output amplitude based on distortion characteristics in the final circuit. The potentiometer will not need to be adjusted once set, but based on the complex causes of distorition mentioned in the datasheet, and the fact that we will want to push our circuit as hard as possible, a fixed set of resistors was not selected.
The schematic was further annotated with removable jumpers on key circuit connections, and test point connections on other key nets. These will aid in debugging any problems that arise on the PCB, as well as allow it to be modified to function regardless if events require it. I did this based on advice I got from a YouTube video over winter break.
I made further adjustments to my PCB after creating it, including widening traces; first for power connections, then for all connections when I realized the default width was very thin. The traces are now perhaps too thick, but the large components I selected to enable breadboard bench testing ensure that there is plenty of space. Feeling engaged, I then modified my PCB to include human readable labels, on the front and back, for the various test points and major components. I also added logos and symbols to mark the PCB; for instance, the power supply's polarity and voltage, as well as a mark declaring it to be open source, though I haven't yet placed the license file in the repository that will make that actually true (I am inclined to a strong copyleft license for now). Lastly, I added mounting holes, and revised the placement of components to ensure a small footprint and efficent routing.
Work with Chris to get smart light matter support online
In fact, I worked with many others, to get their own PCBs online and to coordinate parts and device selection, and delegated the actual matter research to Priscilla for the most part. More details on this below.
Difficulties encountered during the reporting week (Provide detailed information on the difficulties and issues encountered in the reporting week. Limit your write-up to no more than one page)
The smart light matter support is not currently complete, as Chris does not seem to have a pico ready to program. This is a deliverable we are missing, but I'm not surprised; a full device bring-up in two weeks seemed aggressive. Our schedule is slipping, but the problems we are solving now would impact all other devices, so fixing them early will enable us to work in parallel going forward.
A separate issue I faced is that it isn't clear where we are ordering our PCBs from, which influences such things as what the design specifications of it should be, as well as what features we can include. For instance, my current design includes silkscreen labels on the front and back; if the fab only supports one side, then that would be disappointing, but acceptable. Another cosmetic issue related to labelling is the lack of a high-quality easily-downloadable Lafayette Engineering logo; I have reached out to the communications division to source one.
The largest hurdle, uncovered by Priscilla and confirmed by me, is that there is no easy way to set up Matter support on a Pi Pico. The software design still seems to be in its infancy, with a few example projects for various platforms, but insufficent documentation on what those projects are and what the platforms include. These issues mean that it will likely be quite difficult to get a Matter node running; requiring a high degree of programming skill. This is amplified by the complexity of matter; above and beyond such details as communication of commands, Matter also mandates bidirectional encryption and authentication, which requires yet more setup even when the code is already written. It thus seems likley we will move to another communication protocol for direct Hub->Device communications, and simply expose matter as a way for the devices to be controlled via the hub.

Does your current progress align with the project schedule according to the SMART Goals?
No, but this is an acceptable schedule slip: I was never convinced we could acheive the ambitious goal of integrating a device within the first month. I beleive that project remains on-track; the schedule does not account for parallelization in device onboarding, and as such other deliverables will come in groups.

Tasks to be completed next week (Outline the tasks to be completed in the upcoming week).
-	A working HomeAssistant install, configued with the selected protocol.
- A minimalist device controlled with that protocol (w/ priscilla)
- Documentation on the configuration of the linux system, and setting it up to be transferred to the lab.
thank god for git amirite