Department of Electrical and Computer Engineering

Student’s Name:
Reporting Week:

A progress report should be clear and concise. Reference your notebook for any key figures, graphics, screenshots, or other relevant visuals. Keep the report brief, using 12-point font and double spacing.

Tasks outlined in the previous Weekly Progress Report (Provide detailed information on the tasks to be completed this week).
1. Ping between microcontroller and hub
2. Bench test of smart speaker circuitry
3. Understanding of Matter protocol

Progress made during the reporting week (Provide detailed information on the progress made during the reporting week. Limit your write-up to no more than two page)
# Ping between microcontroller and hub:
This task was to show a successful Hub-hosted wifi network, connect a Rasberry Pi Pico to it, and demonstrate unambiguously that communication is occurring. While the network was confirmed to be working before the break, a microcontroller was never actually connected to it. Owing to ITS's request, we are not using DHCP to provide IP addreses to each device when they connect to the network. IP addresses are low-level identifiers for each different device; without DHCP, we need to determine those addresses ourselves when connecting devices to the network. This is done by hardcoding them in the network connection code. As a bonus fact, the issue with connecting to the network we were having before break was also IP-address related; the hub wasn't assigning itself an IP address, making communication impossible.
Hardcoding addresses on both the hub and the device could be useful, in that it allows for us to communicate directly with a specific device simply by remembering its IP address. However, it is slightly frustrating, in that if we restart the pico without first manually disconnecting from the network, it can't reconnect with the same IP address for at least a few minutes. Fixing this, possibly by modifying the source code for micropython, is a goal for future weeks.
Additionally, the hub configuration was modified to ensure that the network would be started automatically when the hub turns on. and to use systemd-networkd to configure the network rather than ifupdown. This more modern program will ensure reliability going forward.
# Smart Speaker bench test
The smart speaker circuitry was to be tested on a breadboard before comitting to the design.
In this test, I first assembled the buck converter circuit, and tested it with a resistive load and a power input provided by the benchtop power supplies. There was a little more noise than I was expecting, so I may be using more capacitors than originally planned. This went fairly smoothly, other than a mistake where I was swapping VCC and ground in the power input; fortunately, I tested with a very low current limit set, and the device archetecutre moreover includes a diode that likely handled much of the excess current, so no parts were damaged. The power conversion subcircuit of the speaker passed its tests with flying colors once these issues were fixed.
Then, I assembled the amplifier subcircuit, which also went smothly, other than another instance of the same issue. In this case, vcc was connected to the heatsinking center pins of the amplifier, and not the circuits actual VCC input. Fortunately, no parts were damaged again. After assembling the speaker circuit, I realized that the DC blocking capacitor used to move between the DAC and the amplifier may be unneeded; I might instead	decide to connect the non-inverting input to the center voltage of the DAC, which might reduce noise.

Difficulties encountered during the reporting week (Provide detailed information on the difficulties and issues encountered in the reporting week. Limit your write-up to no more than one page)
Time limitiations made it hard to work on studying the Matter protocol this week, due to work on the other components I was responsible for. However, the first matter deliverable is not until next week.

Does your current progress align with the project schedule according to the SMART Goals?
Yes, excepting the aformentioned delay in studying Matter, which was not a SMART goal but simply a target in order to acheive next weeks SMART goal.

Tasks to be completed next week (Outline the tasks to be completed in the upcoming week).
- Set up a basic install of Home Assistant on the hub
- Update the smart speaker schematic with bench test lessons, and complete PCB design
- Work with Chris to get smart light matter support online